## Slide 1: Powerpoint requirements

## Slide 2: Online Inventory Management System
Designed for ease of access for users and simple, direct manageability for administrators
LIJJ
Liz Howell – Front End/Back End
Ian Macfarlane – Web Hosting
Jason Boyd – Front End/Back End
Joshua Kropf – Front End

## Slide 3: Project Overview
Design Decisions
Adapting/Implementing Agile (Scrum)
Explain why its ready to deploy
Liz

## Slide 4: Project Overview

## Slide 5: 3 requirements to Showcase
Allow Users to Reserve Tools
Allow Admin/Users to Search Tools
Allow Admin to Check Tools In/Out

## Slide 6: Allow Users to Reserve Tools
Allowing users to reserve tools falls in the following requirements definitions:
MOSCOW => Should
FURPS => Functional, Usable, Reliable
Audience Orientation => Audience
Joe stated that his top priority was to be able to keep track of the toolshed inventory as well as record when a tool was checked out and to whom.
While allowing users to reserve tools was not essential to accomplish that task, we believed it should be implemented as an easier way to keep track of supply and demand of the tool inventory.

## Slide 7: Allow Users to Reserve Tools
Scrum Tasks: Assigned FURPS
Create an inventory list/Initialize the database -Ian/Liz F
Create user profiles/sign in page - Liz U
Create a page to display the inventory list - Liz F
Create a user reservation page - Liz F/U
Create a modal to confirm a submission was accepted - Ian F/U/R

## Slide 8: Allow Users to Reserve Tools
These tasks were completed intermittently through out the various sprints of phase 3 with the last being completed during the final phase of testing and development. Following the completion of phase 3.
The inventory list was put together during the first sprint, with the page to display being created during the second sprint.
The User profile pages and sign in pages were also completed during the first sprint. The user reservation page was also created at this time, but was also polished during the third sprint.
The modal to alert users their order had been accepted was completed shortly after the completion of phase 3 of this project.

## Slide 9: Allow Admin/Users to Search Tools
Ian

## Slide 10: Allow Admin/Users to Search Tools

## Slide 11: Allow Admin/Users to Search Tools

## Slide 12: Allow Admin to Check Tools In/Out
Jason

## Slide 13: Allow Admin to Check Tools In/Out

## Slide 14: Allow Admin to Check Tools In/Out

## Slide 15
Citations:

## Slide 16
Questions?