LIJJ Sprint Planning

1st Sprint

1. Sprint Dates: 2/23/2020 – 3/7/2020.
2. Spring Break 3/2-3/6/2020. Limited working hours by the team: 10 hours/person
3. Everyone will be in town this week.
4. Metric: Percent of work completed
5. Scrum Master: Liz Howell
   1. Liz Howell
   2. Ian Macfarlane
   3. Jason Boyd
   4. Joshua Kropf

Stories to complete:

* Project Setup - Medium
  + Issue Creation in Github
  + Django project Setup: initial creation of project pushed to the git repo
* Sign up / Login Pages - Large
  + Sign Up Page: allows a user to set user name, password email. Saves it to the database
  + Login page: Allows an existing user to enter user name and password to be taken to profile page
* User Profile Page - Medium
  + Shows personal info
  + Shows records of previous reservations
* Menu Front Page - Small
  + Initial landing page with welcome message and navigation bar
* Tool Inventory List - Small
  + Gather a list of tools with a picture and description for each
* Research Amazon Beanstalk – Medium
  + Verify whether Django can be hosted using this service.