LIJJ Sprint Retrospective

1st Sprint

Things that went well:

* Initial set up was completed quickly
* The user login and sign up pages were completed on time.

Things that didn’t go well:

* Little work was completed by the team during spring break. Caused us to fall behind a little bit.
* Learning the language took some time away from the sprint as team members familiarized themselves with it.
* Spring break caused a lack of motivation in most team members.

Things to improve:

* Become more familiar with the language.
* Get to know the resources that will be most useful for building this project.

Measurement Criteria: Percent of Work Completed.

Team Member Percentage:

* Liz Howell - 60%
* Ian Macfarlane - 20%
* Jason Boyd - 10%
* Joshua Kropf - 10%