LIJJ Sprint Planning

2nd Sprint

1. Sprint Dates 3/8/2020 – 3/21/2020.
2. 15 hours/person
3. Everyone will be available.
4. Metric: Percent of work completed
5. Improvement Focus: Becoming familiar with the language.
6. Scrum Master: Liz Howell
   1. Liz Howell
   2. Ian Macfarlane
   3. Jason Boyd
   4. Joshua Kropf

Stories to complete:

* Contact Us Page – Medium
  + Form to email questions
  + Coop’s Contact Information Displayed
  + Google map of Coop’s Location
* Project Page – Medium
  + Shows pictures of people using the coop tools to complete home improvement projects
  + Gives a description of each project and how the tools help in its completion
* Product Page - Small
  + Show a tool with its picture and a brief description
* Customer Inventory Page - Medium
  + Shows a grid of all available tools
  + Each tool has a picture
  + Each tool has an available quantity
  + Each tool has a link to its product page
* Customer Order Summary Page - Medium
  + Shows a list of the tools the customer has added to their cart
  + Customer can change quantity of any tools in the cart
  + Customer can remove tools from the cart
  + Customer can checkout via a button
* Customer Checkout – Medium
  + Displays profile info
  + Displays a list of items that are currently in the cart
  + Allows a user to set the reservation period
  + Has a button to confirm checkout