LIJJ Sprint Retrospective

2nd Sprint

Things that went well:

* Became more comfortable with the Django framework.
* Team members communicated throughout the sprint about work progress and completion dates.

Things that didn’t go well:

* Corona Virus caused a lot of lost productivity as many people had to make transitions to quarantine.
* We had difficulty getting everything done on time.

Things to improve:

* Completing the planning of the sprint earlier, and getting tasks assigned as soon as possible.
* Spreading out the tasks more efficiently so one team member does not shoulder so much of the workload.

Measurement Criteria: Percent of Work Completed.

Team Member Percentage:

* Liz Howell - 60%
* Ian Macfarlane - 10%
* Jason Boyd - 15%
* Joshua Kropf - 15%