LIJJ Sprint Planning

3rd Sprint

1. Sprint Dates 3/22/2020 – 3/28/2020.
2. One Week Sprint. 10 hours/person
3. Everyone will be in town this week.
4. Metric: Percent of work completed.
5. Improvement Focus: Spreading out tasks more efficiently to team members.
6. Scrum Master: Liz Howell
   1. Liz Howell
   2. Ian Macfarlane
   3. Jason Boyd
   4. Joshua Kropf

Stories to complete:

* Admin Checkout - Medium
  + Shows the reservation summary
    - Tool/Quantity
  + Displays customer info
  + Displays checkout Button
    - Completes the checkout
    - Updates the database of available tools
* Admin Page - Medium
  + Allows administrator to see a list of all current reservations
  + Each order contains
    - Customer Name
    - Reservation Date
    - Checkout/Due Date
    - Button to go to the checkout page for that reservation
* Home Page Update - Medium
  + Needs a picture carousel that changes every few seconds.
  + Toolshed Logo that appears at the top and bottom of the page.
* Test Cases - Medium
  + Test Major Logic
  + Ensure all navigation and submission forms work
* Documentation Catch Up – Very Large
  + Sprint Documents - Large
    - Sprint Planning Documents x 3
    - Sprint Retrospective Documents x 3
  + Standup Documents x 10 – Large
  + Document Refinement - Large
    - Refine Requirements
    - Refine Project Plan
    - Burndown Chart