**Daily Scrum or Standup Meeting**

Team name: LIJJ

Scrum Master: Liz

Date: 3-1

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Liz | Finished User and their profiles. Created a profile page | Work on the inventory page | none |
| Ian | Compiled a short list of tools that I found images and descriptions for. | Begin doing more research into Amazon Beanstalk to ensure that it will work with our django application. | Making sure that there is fast and easy way to deploy changes made to webpage. |
| Jason | Working on project page | Finish project page |  |
| Josh | Reworking contact us page using the Django framework | Finish the contact us page |  |