**Daily Scrum or Standup Meeting**

Team name: LIJJ

Scrum Master: Liz

Date: 3-15

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Liz | Finished project page, Created editing in cart overview | Finish editing in cart overview | I’m trying to figure out how to get the admin logic to fit into the work already done. |
| Ian | Looked into django deployment alternatives to amazon beanstock. Heroku may be a good option. | Try and get a web server setup to host the webpage. | Remote vs local hosting. Servers and Databases. |
| Jason | Working on the front end of the index page | Finish layout on the index page |  |
| Josh | Finish working on the Contact us page | Clean up some of the code in the project |  |